# WeTravellers
Travel Provider + Market + Payment Architecture

Agent Implementation Specification - Version 2.0 (Final Agent Handoff) | 24 August 2026

Scope: Multi-provider flights/hotels/cars, market-aware pricing, country/currency selection, payment routing, settlement, booking reliability, security, tests, and production readiness.

| Decision | Current Choice |
| --- | --- |
| Flights | Duffel as first implementation; WINGIEONE kept as competitive/backup provider candidate. |
| Hotels | Nuitee Connect as first implementation. |
| Cars | Provider intentionally not chosen yet; must implement via the same CarProvider interface. |
| Customer payment | WeTravellers owns the payment abstraction. Egypt starts with a local Egyptian gateway; other markets are plug-ins. |
| Provider settlement | Separate from customer payment. Duffel/Nuitee use their own settlement methods; never mix display currency with provider settlement currency. |
| Architecture | Backend owns providers, pricing, booking, payments, webhooks, secrets, ledger, reconciliation. Flutter consumes unified domain APIs. |
| Non-negotiable | No provider-specific code in Flutter; no production secret in the app; no direct client -> supplier API calls. |

Important execution rule: this document is a build specification, not permission to delete or replace existing project files. Preserve the current repository, architecture, tests, and unrelated modules. Changes must be incremental and reviewable.

Validation rule: every phase must end with tests. For Flutter: flutter analyze + flutter test. For backend: unit/integration/contract tests appropriate to the changed modules. Never mark a phase complete because code compiles only.

# Document Map

A. Executive decisions and non-negotiable rules

B. Target architecture

C. 52-point implementation specification

D. Execution phases and installation order

E. Provider onboarding/runbooks

F. Testing strategy and production gates

G. Open questions that require provider confirmation

H. Research notes and official sources

# A. Executive decisions and non-negotiable rules

Provider-agnostic domain: FlightOffer, HotelOffer, CarOffer, Booking, Payment, TripItem, MarketContext are internal contracts.

Provider adapters translate third-party schemas into the internal domain; provider IDs are stored as source metadata, never used as UI/domain truth.

Market selection is not a provider selector. MarketContext controls POS/market, display currency, locale, payment region, tax region and other market rules.

Customer currency and provider settlement currency are separate values. Never force a provider to accept the UI currency unless that provider explicitly supports it.

Search prices are provisional. A selected offer must be revalidated/prebooked before payment and final booking.

All money-changing operations are idempotent. Payment success + booking timeout is a first-class recovery state.

Webhooks are persisted before processing, deduplicated, verified, and mapped to internal events.

Provider credentials, payment secrets and webhook secrets live in a secret manager or protected environment, never in Flutter.

Finance is a first-class domain: payment attempts, provider charges, fees, FX, markup, refunds, wallet top-ups and reconciliation must be recorded.

Production activation must be feature-flagged and market-scoped, so a provider can be enabled for one market before global rollout.

# B. Target architecture

Flutter

|

v

Backend API / BFF

|

+--> Auth / User / Trip

|

+--> Market Service

|      |-- MarketContext

|      |-- POS rules

|      |-- Currency / locale

|      |-- Payment region

|

+--> Search Orchestrator

|      |-- FlightProvider(s)

|      |-- HotelProvider(s)

|      |-- CarProvider(s)

|      |-- normalize / dedupe / rank

|

+--> Pricing / FX Service

|

+--> Booking Service

|      |-- revalidate / prebook

|      |-- payment state

|      |-- provider booking

|      |-- cancel / change / refund

|

+--> Payment Orchestrator

|      |-- Egypt gateway

|      |-- Saudi gateway

|      |-- UAE gateway

|      |-- future gateways

|

+--> Settlement / Ledger / Reconciliation

|

+--> Webhook Gateway

|

+--> Notifications

|

+--> Admin / Provider Config / Feature Flags

External:

Duffel, Nuitee, future car provider(s), payment gateways, FX source(s), messaging providers

## Core implementation boundaries

| Layer | Owns | Must not own |
| --- | --- | --- |
| Flutter | UX, presentation, local state, user input, trip display | Supplier keys, pricing authority, booking authority, payment secrets |
| API/BFF | Auth, request validation, response shaping | Provider business rules |
| Domain | Unified travel/payment/booking models and state machines | Third-party JSON schemas |
| Provider adapter | Mapping, auth, provider-specific retries, capabilities, raw IDs | UI concerns, customer wallet rules |
| Pricing | FX, markup, fees, final display amount | Changing provider's source amount silently |
| Payment | Payment intent/attempt/refund orchestration and gateway routing | Provider inventory logic |
| Finance | Ledger and reconciliation | UI formatting |
| Webhook | Verification, dedupe, ingestion, event mapping | Directly mutating unrelated domains without event handling |

# C. 52-point implementation specification

## 1. Provider layer

### الهدف

Create stable FlightProvider, HotelProvider and CarProvider interfaces. The app must call these interfaces, never vendor SDKs or endpoints.

### طريقة التنفيذ

Create packages/modules such as backend/src/modules/travel/providers/{flights,hotels,cars}. Each provider adapter implements the same internal methods and returns domain objects. Include provider metadata on every result: providerKey, providerResourceId, retrievedAt, expiresAt.

### ملاحظات/قرارات

Do first, before any live vendor integration. This is the main anti-lock-in boundary.

### معيار القبول

Acceptance: replacing a provider does not require Flutter changes or domain-model rewrites.

interface FlightProvider {

capabilities(): ProviderCapabilities

search(request: FlightSearchRequest): Promise<FlightSearchResult>

revalidate(input: RevalidationRequest): Promise<RevalidatedOffer>

book(input: FlightBookRequest): Promise<BookingResult>

cancel(input: CancelRequest): Promise<CancelResult>

}

## 2. Capability model

### الهدف

Represent feature support per provider because providers differ.

### طريقة التنفيذ

Create ProviderCapabilities with search, prebook, hold, book, cancel, refund, change, seats, baggage, webhooks, payment, images, reviews and other product-specific capabilities.

### ملاحظات/قرارات

Routing must verify capability before selecting a provider. Unsupported operations return a domain capability error, not a generic 500.

### معيار القبول

Acceptance: tests prove a provider lacking cancel cannot be used for a cancellation workflow.

## 3. MarketContext

### الهدف

Centralize country, display currency, locale, payment region, POS and tax region.

### طريقة التنفيذ

Create MarketContext value object and Market configuration tables. Initial market: EG, EGP, ar-EG, paymentRegion EG.

### ملاحظات/قرارات

Do not use a single `country` field for every purpose.

### معيار القبول

Acceptance: switching market updates localization and payment routing without changing provider code.

ProviderCapabilities {

search, revalidate, prebook, hold, book,

cancel, refund, change, seats, baggage,

webhooks, payment, images, reviews

}

## 4. Country semantics

### الهدف

Separate market/POS country, payment country, residence country, nationality, origin country, destination country and hotel country.

### طريقة التنفيذ

Use explicit fields in relevant requests. Keep user profile fields separate from trip/search fields.

### ملاحظات/قرارات

Do not infer paymentCountry from nationality or residence.

### معيار القبول

Acceptance: an Egyptian resident paying from UAE can be represented without losing the Egypt nationality/residence distinction.

MarketContext {

marketCountry: ISO-3166-1 alpha-2

displayCurrency: ISO-4217

locale: BCP-47

paymentRegion: ISO-3166-1 alpha-2

posCountry: ISO-3166-1 alpha-2 | null

taxRegion: string | null

}

## 5. Currency model

### الهدف

Separate provider, display, payment and settlement currencies.

### طريقة التنفيذ

Store providerAmount/providerCurrency, customerAmount/customerCurrency, paymentAmount/paymentCurrency, settlementAmount/settlementCurrency where applicable.

### ملاحظات/قرارات

Never mutate the provider amount to match display currency; conversion is a presentation/pricing layer.

### معيار القبول

Acceptance: a Duffel offer in GBP can be shown in EGP while the provider charge remains GBP.

## 6. FX service

### الهدف

Provide auditable FX conversion with source, timestamp and rate ID.

### طريقة التنفيذ

Create FxService and FxRate entity. Cache rates, include timestamp and source. For booking, store the FX snapshot used to quote the customer.

### ملاحظات/قرارات

Do not use a live FX rate during refund/reconciliation without retaining the original snapshot.

### معيار القبول

Acceptance: a historical booking can reconstruct the quoted customer price from stored FX data.

Money {

amount: decimal

currency: ISO-4217

}

PriceSnapshot {

provider: Money

customer: Money

payment: Money

settlement: Money | null

fxRateId: string | null

capturedAt: instant

}

## 7. Price provenance/expiry

### الهدف

Know where every price came from and when it stops being trusted.

### طريقة التنفيذ

Every offer stores provider, providerOfferId, retrievedAt, expiresAt, sourceCurrency and sourceAmount.

### ملاحظات/قرارات

Search result must not be treated as bookable just because the UI still displays it.

### معيار القبول

Acceptance: expired offers force a refresh/revalidation rather than payment.

## 8. Revalidation / prebook

### الهدف

Final price and availability must be checked immediately before payment/booking.

### طريقة التنفيذ

Implement a standard workflow: SELECTED -> PRICE_REVALIDATED. Map Duffel's re-check/order rules and Nuitee's Rates -> Prebook -> Book into this internal state.

### ملاحظات/قرارات

If price changes, return a structured PRICE_CHANGED result with old/new breakdown; never silently charge the new amount.

### معيار القبول

Acceptance: provider price-change fixtures block payment until the user accepts the new amount.

PriceQuote {

lines: [

BASE,

TAX,

PROVIDER_FEE,

PAYMENT_FEE,

MARKUP,

DISCOUNT

]

customerTotal

providerTotal

currency

expiresAt

pricingVersion

}

## 9. Booking state machine

### الهدف

Unify provider-specific states into a safe internal state machine.

### طريقة التنفيذ

Implement states such as DRAFT, SEARCHED, SELECTED, PRICE_REVALIDATED, PAYMENT_PENDING, PAYMENT_SUCCEEDED, BOOKING_PENDING, CONFIRMED, BOOKING_FAILED, CANCEL_PENDING, CANCELLED, REFUND_PENDING, REFUNDED, RECONCILIATION_REQUIRED.

### ملاحظات/قرارات

Provider states must map into this state machine; do not expose vendor enums directly to Flutter.

### معيار القبول

Acceptance: every terminal state has a recovery path or explicit human-support path.

## 10. Idempotency

### الهدف

Prevent duplicate charge, duplicate booking, duplicate cancel and duplicate refund.

### طريقة التنفيذ

Store idempotencyKey per business operation and provider attempt. Return the original result for duplicate requests.

### ملاحظات/قرارات

Idempotency key must be bound to operation type and authenticated user/booking scope.

### معيار القبول

Acceptance: sending the same Book request 3 times creates at most one external booking.

Search -> Select -> Revalidate/Prebook -> Freeze customer quote

-> Payment -> Book -> Confirm

## 11. Webhook gateway

### الهدف

Ingest provider/payment notifications reliably.

### طريقة التنفيذ

Create a single webhook ingress that validates signatures, stores raw payload, deduplicates, and publishes internal events.

### ملاحظات/قرارات

Never rely only on webhooks; have provider query/reconciliation fallback.

### معيار القبول

Acceptance: duplicate and out-of-order webhook fixtures do not corrupt booking state.

BookingState:

DRAFT | SELECTED | PRICE_REVALIDATED | PAYMENT_PENDING |

PAYMENT_SUCCEEDED | BOOKING_PENDING | CONFIRMED |

BOOKING_FAILED | CANCEL_PENDING | CANCELLED |

REFUND_PENDING | REFUNDED | RECONCILIATION_REQUIRED

## 12. Search orchestration

### الهدف

Run one or multiple providers and return a unified search result.

### طريقة التنفيذ

SearchOrchestrator calls eligible providers in parallel, normalizes results, attaches source metadata and errors, then ranks/deduplicates.

### ملاحظات/قرارات

Partial provider failure must not fail the whole search unless no eligible provider succeeds.

### معيار القبول

Acceptance: provider A timeout + provider B success returns B results with observability data.

IdempotencyRecord {

key

operation

userId

bookingId

requestHash

firstResult

status

createdAt

}

## 13. Deduplication

### الهدف

Prevent duplicate travel products across providers.

### طريقة التنفيذ

Create canonical keys. Flights: carrier/flight number/times/origin/destination plus segment signature. Hotels: mapped hotel ID where available, otherwise normalized name/geo heuristics. Cars: supplier/location/category/vehicle signature.

### ملاحظات/قرارات

Keep each provider offer as a distinct child offer even when grouped into one canonical product.

### معيار القبول

Acceptance: duplicate provider results collapse visually while preserving source-specific booking IDs.

POST /webhooks/:provider

1. verify signature

2. persist raw event

3. dedupe by provider event id

4. publish internal event

5. acknowledge fast

6. process asynchronously

## 14. Ranking

### الهدف

Provide Cheapest, Best, Fastest and Recommended modes.

### طريقة التنفيذ

Create RankingService with transparent features: total cost, duration, stops, baggage, refundability, provider health, and optional business margin rules.

### ملاحظات/قرارات

Do not secretly bias `Cheapest` by markup. Keep commercial recommendation separate from factual lowest-price ranking.

### معيار القبول

Acceptance: Cheapest is truly lowest customer total among bookable offers.

Promise.allSettled([

Duffel.search(...)

OtherFlightProvider.search(...)

])

-> normalize

-> dedupe

-> rank

-> return partial-success response

## 15. Provider health

### الهدف

Detect degraded providers and stop routing new traffic when appropriate.

### طريقة التنفيذ

Create health/latency/error metrics and ProviderHealth state. Use circuit breaker/backoff for repeated failures.

### ملاحظات/قرارات

Health is capability- and market-aware; a provider may be healthy for EG flights but unavailable for another market/product.

### معيار القبول

Acceptance: repeated 5xx responses trip the circuit without permanently disabling the provider.

## 16. Provider routing/failover

### الهدف

Allow primary/secondary providers per product and market.

### طريقة التنفيذ

Routing policy includes priority, weight, capabilities, market eligibility, health and commercial enablement.

### ملاحظات/قرارات

Never fail over after money is captured unless the booking workflow explicitly supports recovery; provider switching is safe mainly before payment or through reconciliation.

### معيار القبول

Acceptance: search failover works; booking failover requires explicit idempotent/recovery rules.

## 17. Provider registry/config + no hard-coded routing

### الهدف

Centralize provider metadata and activation. Provider choice must be configuration/routing, not if/else logic spread throughout services.

### طريقة التنفيذ

Store provider key, product, environment, enabled, priority, markets, capabilities, credential reference, webhook reference and feature flags. Create ProviderRegistry and ProviderRoutingPolicy. Routing takes productType, market, capability, environment, provider health, and priority.

### ملاحظات/قرارات

Secrets stay outside ordinary DB/config UI. Do not route by user country alone. Country may affect eligibility, but provider capability and commercial configuration are separate.

### معيار القبول

Acceptance: Admin can disable Duffel search for EG without a redeploy. Acceptance: enable/disable/reorder providers from configuration without code branching in use cases.

## 18. Provider adapter/mapping layer

### الهدف

Translate third-party JSON/XML to stable internal models.

### طريقة التنفيذ

Each adapter has request mapper, response mapper, error mapper, capability descriptor and contract tests.

### ملاحظات/قرارات

Do not let raw vendor payloads leak into domain code except stored raw-event/raw-response audit data.

### معيار القبول

Acceptance: internal domain tests can run against fixtures without network access.

RoutingRule {

product

market

provider

enabled

priority

weight

capabilities[]

environment

fallbackRank

}

## 19. Environment isolation

### الهدف

Separate dev/test/staging/production per provider and payment gateway.

### طريقة التنفيذ

Use explicit environment selectors and secret namespaces: DUFFEL_TEST/LIVE, NUITEE_TEST/LIVE, GATEWAY_TEST/LIVE, etc.

### ملاحظات/قرارات

Never infer environment from API key prefix alone in business logic; configuration must be explicit.

### معيار القبول

Acceptance: production build cannot load sandbox secrets.

ProviderConfig {

key

product

implementation

enabled

environments

markets[]

priority

capabilities[]

credentialRef

webhookSecretRef

}

## 20. Secrets management

### الهدف

Protect supplier keys, gateway secrets, webhook signing keys and wallet credentials.

### طريقة التنفيذ

Use environment secret manager or protected CI/CD secret store. Backend only.

### ملاحظات/قرارات

Flutter must never ship supplier credentials.

### معيار القبول

Acceptance: secret scans fail CI when a provider token is committed.

Adapter =

requestMapper

responseMapper

errorMapper

capabilityDescriptor

rawPayloadSanitizer

contractFixtures

## 21. Flight provider - Duffel

### الهدف

Implement Duffel as first FlightProvider.

### طريقة التنفيذ

Start in test mode. Implement Offer Requests, offer selection, services/seats when supported, order creation, payment strategy, cancellation/change flows, webhook handling, and error mapping. Keep provider currency and customer currency separate.

### ملاحظات/قرارات

Duffel test mode is a real sandbox. Duffel Airways offers predictable behavior but unrealistic schedules/prices; dedicated route fixtures cover hold orders, connecting flights, payment 200/202 scenarios, and test card behaviors.

### معيار القبول

Acceptance: full sandbox flight smoke test passes from search to order and cancellation.

Environment:

DEV -> provider sandbox

TEST -> provider sandbox + deterministic fixtures

STAGING -> provider sandbox/live-like

PROD -> provider live only

## 22. Duffel test routes and payment

### الهدف

Use predictable Duffel test scenarios to prove failure handling.

### طريقة التنفيذ

Build fixtures for no flights PVD->RAI, hold JFK->EWR, connecting LHR->DXB, card payment scenarios LTN->STN and SEN->STN, plus test cards and 3DS.

### ملاحظات/قرارات

Treat 200/202 payment responses as asynchronous recovery cases and query/order-status + webhook rather than assuming immediate failure/success.

### معيار القبول

Acceptance: tests explicitly cover delayed order visibility and failed payment.

Secrets:

PROVIDER_API_KEY

PROVIDER_WEBHOOK_SECRET

PAYMENT_GATEWAY_SECRET

WALLET/CARD_REFERENCE

All resolved server-side from secret storage.

## 23. Duffel production/go-live

### الهدف

Move to live only after sandbox, account activation and balance setup.

### طريقة التنفيذ

Use a live token after Duffel account activation/verification. If using Balance settlement, fund the Balance via the supported top-up process. Platform fees are billed to the card on file per Duffel's onboarding flow.

### ملاحظات/قرارات

Do not activate live bookings until reconciliation and refund flows are tested.

### معيار القبول

Acceptance: live feature flag can be enabled only for an allowlisted market/provider.

DuffelAdapter:

createOfferRequest

getOffer

createOrder / hold

addServices/seats where supported

createPayment (strategy-specific)

cancel/change

webhook mapping

## 24. Duffel pricing/fees

### الهدف

Model provider fees separately from supplier fare and WeTravellers markup.

### طريقة التنفيذ

Current published Duffel Flights pricing includes $3 per confirmed order, 1% managed content on confirmed order value, and $2 per paid ancillary. Search overage rules must be kept configurable because vendor pricing can change.

### ملاحظات/قرارات

Do not bake published pricing into customer pricing code; store provider_fee rules/config so they can change without a release.

### معيار القبول

Acceptance: booking ledger stores supplier amount, Duffel fee, payment fee, FX and customer markup independently.

## 25. Hotel provider - Nuitee

### الهدف

Implement Nuitee as first HotelProvider.

### طريقة التنفيذ

Implement hotel content, images, room details, rates/search, prebook, book, cancellation where supported, webhooks, and provider error mapping.

### ملاحظات/قرارات

Nuitee's core booking workflow is Rates -> Prebook -> Book. Sandbox key requires no credit card and sandbox uses an attached hidden test account card for ACC_CREDIT_CARD.

### معيار القبول

Acceptance: sandbox hotel search -> room -> prebook -> book succeeds and appears in provider dashboard.

## 26. Nuitee hotel content/images

### الهدف

Use provider content for hotel cards/details, not a second pricing provider.

### طريقة التنفيذ

Cache static content such as hotel name, address, facilities, ratings and images. Use mapped room IDs when room photos/details are required.

### ملاحظات/قرارات

Never assume every hotel has a full gallery. Treat photos as optional arrays and preserve source URLs/attribution rules.

### معيار القبول

Acceptance: hotel detail renders correctly when images are empty, one image, or many images.

## 27. Nuitee payment strategy

### الهدف

Start with WeTravellers as Merchant of Record and local customer payment, while supporting a switch to Nuitee User Payment later.

### طريقة التنفيذ

Define HotelSettlementStrategy: OUR_MERCHANT_OF_RECORD uses our gateway then Nuitee ACC_CREDIT_CARD/Wallet; NUITEE_MOR uses Nuitee Payment SDK. Keep both behind a feature flag/config.

### ملاحظات/قرارات

Nuitee docs explicitly support ACC_CREDIT_CARD for apps that implement their own payment layer, including bundling/markup scenarios. Production requires production key, account credit card and wallet funds.

### معيار القبول

Acceptance: booking service can choose strategy without changing hotel domain models.

NuiteeAdapter:

hotel content

hotel rates

prebook

book

cancel

webhook mapping

ACC_CREDIT_CARD settlement strategy

## 28. Nuitee commission/markup

### الهدف

Control hotel commercial margin without corrupting supplier pricing.

### طريقة التنفيذ

Use internal PricingEngine for our-MOR path; if using Nuitee commissionable rates, map margin explicitly and store the provider's terms. Store checkout price and supplier amount separately.

### ملاحظات/قرارات

Nuitee documents margin/commission and weekly payouts for confirmed stays; payout mechanics for a specific Egyptian production entity still require commercial confirmation.

### معيار القبول

Acceptance: finance report can explain customer total, provider charge, margin and pending commission separately.

## 29. Nuitee pricing/usage costs

### الهدف

Keep provider usage costs visible and configurable.

### طريقة التنفيذ

Current Nuitee docs state core Rates -> Prebook -> Book is free under ToS/reasonable look-to-book; price-index endpoints are billed per request and Places endpoints per request. Rate limits must be configurable.

### ملاحظات/قرارات

Do not accidentally call premium price-index endpoints on every UI scroll.

### معيار القبول

Acceptance: search traces show endpoint category and estimated provider cost.

HotelSettlementStrategy =

OUR_MERCHANT_OF_RECORD

NUITEE_MERCHANT_OF_RECORD

Keep strategy behind config/feature flags.

## 30. Car provider slot

### الهدف

Reserve a fully compatible CarProvider slot before selecting the final vendor.

### طريقة التنفيذ

Interface must cover search, availability, quote/recheck, booking, cancellation, vehicle details, supplier, pickup/dropoff, drivers, fees, insurance/add-ons, images, and voucher.

### ملاحظات/قرارات

Vendor selection criteria: real sandbox, bookable test flow, photos/vehicle details, predictable cancellation, clear currency/POS rules, Egypt support, and transparent commercial terms.

### معيار القبول

Acceptance: a dummy adapter/fixture can run the same car workflow before vendor onboarding.

## 31. Payment orchestrator

### الهدف

Create one customer-payment abstraction that routes by paymentRegion and market.

### طريقة التنفيذ

PaymentService exposes createPayment, confirmPayment, capture/charge, refund, retrieve, verifyWebhook. PaymentRouter selects gateway by market configuration.

### ملاحظات/قرارات

The provider and payment gateway are intentionally independent; Duffel/Nuitee are suppliers, not the customer payment UI.

### معيار القبول

Acceptance: switching Egypt gateway implementation does not touch booking services.

## 32. Egypt payment gateway

### الهدف

Start with one Egyptian gateway and keep others as plug-ins.

### طريقة التنفيذ

Implement gateway adapter, webhook verification, idempotency, refunds, payment status mapping, settlement reporting and fee extraction.

### ملاحظات/قرارات

Before production, confirm merchant account requirements, supported card/wallet methods, EGP settlement, refund timing, chargeback handling and KYC.

### معيار القبول

Acceptance: sandbox payment + webhook + refund flow passes end-to-end.

CarProvider contract:

search

quote/revalidate

book

cancel

vehicleDetails

supplier

pickup/dropoff

drivers

fees

insurance/addons

voucher

## 33. Multi-country payment gateways

### الهدف

Allow opening new payment rails by market without modifying travel providers.

### طريقة التنفيذ

Payment gateway config: country, currencies, methods, min/max, 3DS, refund support, active, priority, credential reference.

### ملاحظات/قرارات

Example configuration can be EG -> Egyptian gateway; SA -> Saudi gateway; AE -> UAE gateway. Do not hard-code country logic in payment service.

### معيار القبول

Acceptance: changing market from EG to SA changes only the payment routing/config and localized checkout.

PaymentService:

createPayment

confirmPayment

capture

refund

retrieve

handleWebhook

PaymentRouter chooses gateway by paymentRegion.

## 34. Market/POS-aware provider requests

### الهدف

Pass market context only where a provider supports/needs it.

### طريقة التنفيذ

Create ProviderMarketContextMapper per adapter. Some suppliers use country/POS fields; others do not. Duffel search should not be forced into an invented country parameter.

### ملاحظات/قرارات

The market still affects display/payment even when the provider does not vary inventory by market.

### معيار القبول

Acceptance: each adapter declares which MarketContext fields it consumes.

PaymentGateway {

createPaymentIntent(...)

confirm(...)

refund(...)

verifyWebhook(...)

getSettlement(...)

}

## 35. Pricing engine + customer price calculation

### الهدف

Centralize base price, taxes/fees, FX and WeTravellers markup. Display one authoritative customer total and a breakdown.

### طريقة التنفيذ

Create deterministic PricingEngine input/output. Include pricing rules version and breakdown lines. Create PriceQuote with base, taxes, fees, markup, discounts, payment fee policy, customer currency and expiry.

### ملاحظات/قرارات

Do not add margin inside provider adapters; adapters return supplier truth. Do not promise that an FX-converted display price is bookable until provider revalidation.

### معيار القبول

Acceptance: same input + same FX snapshot + same pricing version produces the same amount. Acceptance: checkout displays a clear price snapshot and revalidation outcome.

PaymentGatewayRouting {

EG -> EgyptGateway

SA -> SaudiGateway

AE -> UAEGateway

EU -> EuropeGateway

}

# Example only; activate only after merchant onboarding/approval.

## 36. Payment ledger

### الهدف

Record every financial movement.

### طريقة التنفيذ

Create immutable ledger entries with bookingId, paymentId, provider, gateway, direction, amount, currency, type, fee, reference and timestamp.

### ملاحظات/قرارات

Never update financial history destructively; append adjustments/reversals.

### معيار القبول

Acceptance: a booking with payment+refund has a balanced ledger trail.

MarketMapper per provider:

Duffel -> consume only supported market fields

Nuitee -> consume supported currency/nationality/market inputs

Never invent undocumented provider parameters.

## 37. Settlement / wallet accounting

### الهدف

Track provider balances separately from customer cash.

### طريقة التنفيذ

Maintain external provider wallet/top-up references, provider charges, internal payable and settlement status.

### ملاحظات/قرارات

Duffel Balance and Nuitee Wallet are external settlement mechanisms; customer money should never be represented as 'provider wallet funds' before settlement actually occurs.

### معيار القبول

Acceptance: finance can reconcile customer receipts with provider liabilities and top-ups.

## 38. Reconciliation

### الهدف

Detect mismatches between our DB, payment gateway, provider statements/wallet and bank.

### طريقة التنفيذ

Create daily/weekly reconciliation jobs with states MATCHED, MISSING_INTERNAL, MISSING_PROVIDER, AMOUNT_MISMATCH, REFUND_MISMATCH, MANUAL_REVIEW.

### ملاحظات/قرارات

Use provider statements/invoices and gateway settlements as evidence sources; never rely solely on local booking rows.

### معيار القبول

Acceptance: seeded mismatch fixtures produce actionable reconciliation cases.

LedgerEntry {

bookingId

paymentId

provider

gateway

type

direction

amount

currency

externalReference

createdAt

}

## 39. Refund architecture

### الهدف

Make refund processing provider- and gateway-independent.

### طريقة التنفيذ

RefundService checks booking/provider cancellation result, determines refundable amount, calls gateway refund, updates ledger and emits customer notification.

### ملاحظات/قرارات

Store provider refund reference and gateway refund reference separately. Respect provider cancellation windows and gateway settlement rules.

### معيار القبول

Acceptance: partial and full refund cases are supported and auditable.

SettlementAccount:

provider

wallet/balance reference

topup references

provider invoice refs

payable balance

lastReconciledAt

## 40. Failure recovery

### الهدف

Recover safely from payment/bookings split-brain scenarios.

### طريقة التنفيذ

Define explicit recovery jobs for PAYMENT_SUCCEEDED + BOOKING_UNKNOWN, BOOKING_CONFIRMED + PAYMENT_UNKNOWN, PRICE_CHANGED, WEBHOOK_MISSED, REFUND_PENDING.

### ملاحظات/قرارات

Do not automatically retry money-moving calls without idempotency/query semantics.

### معيار القبول

Acceptance: chaos tests prove no duplicate customer charge or duplicate provider booking.

ReconciliationJob:

gateway settlements

provider statements/invoices

internal ledger

-> match

-> mismatch queue

-> manual review

## 41. Notifications

### الهدف

Turn internal business events into customer communications.

### طريقة التنفيذ

Events: PaymentSucceeded, BookingConfirmed, BookingFailed, ScheduleChanged, CancellationConfirmed, RefundInitiated, RefundCompleted.

### ملاحظات/قرارات

Notifications consume internal events, never provider webhooks directly.

### معيار القبول

Acceptance: duplicate event delivery does not send duplicate customer messages beyond configured dedupe policy.

RefundService:

verify cancellation policy

calculate refundable amount

request provider refund/cancel

request gateway refund

write ledger reversals

notify customer

## 42. Admin control center

### الهدف

Give operations a safe way to manage providers, markets and bookings.

### طريقة التنفيذ

Screens: Providers, Markets, Payment Gateways, Pricing, Bookings, Payments, Refunds, Reconciliation, Webhooks, Errors, Feature Flags.

### ملاحظات/قرارات

Do not expose secrets or full payment card data. Use RBAC and audit logs.

### معيار القبول

Acceptance: operations can disable a provider/market and view booking/payment timelines without database access.

Recovery queue examples:

PAYMENT_SUCCEEDED_BOOKING_UNKNOWN

BOOKING_CONFIRMED_PAYMENT_UNKNOWN

PROVIDER_TIMEOUT

WEBHOOK_MISSED

PRICE_CHANGED

REFUND_PENDING

## 43. Feature flags

### الهدف

Roll out providers and markets gradually.

### طريقة التنفيذ

Flags: flights_enabled, hotels_enabled, cars_enabled, provider enabled, market enabled, payment gateway enabled, AI booking enabled.

### ملاحظات/قرارات

Use server-side flags for booking-critical decisions; client flags may affect UI only.

### معيار القبول

Acceptance: disabling a provider stops new searches/bookings but existing bookings remain queryable.

## 44. Search cache / content cache

### الهدف

Reduce cost/latency without serving stale booking prices.

### طريقة التنفيذ

Cache static content (airports, airlines, hotel content, images metadata) longer; cache live rates only briefly and tag with expiry.

### ملاحظات/قرارات

Never cache successful booking responses as search inventory.

### معيار القبول

Acceptance: static content works offline/fast while live pricing always revalidates before booking.

Admin:

Providers | Markets | Payments | Pricing | Bookings |

Refunds | Reconciliation | Webhooks | Errors | Flags

## 45. Security / API hardening

### الهدف

Protect high-value travel and payment flows.

### طريقة التنفيذ

Follow OWASP API Security: object-level auth, authentication, property auth, resource limits, function auth, sensitive flow protection, SSRF defenses, config hardening, API inventory and safe consumption of third-party APIs.

### ملاحظات/قرارات

Add rate limits, RBAC, input validation, third-party response validation, timeout budgets, allowlisted outbound hosts, secret rotation and dependency scanning.

### معيار القبول

Acceptance: security checklist mapped to OWASP API Top 10 passes before production.

Feature flags:

productEnabled

providerEnabled

marketEnabled

paymentGatewayEnabled

bookingEnabled

aiBookingEnabled

## 46. Privacy / PII handling

### الهدف

Protect traveler identity and payment-related data.

### طريقة التنفيذ

Classify data, minimize storage, encrypt at rest/in transit, define retention, audit access, support deletion/rectification flows where required, and keep provider-specific passenger fields only as long as necessary.

### ملاحظات/قرارات

Egypt's Personal Data Protection Law No. 151 of 2020 applies to personal data processing; get legal review before production for the exact data/controller/processor obligations.

### معيار القبول

Acceptance: a data inventory exists and no unnecessary passenger/payment data is stored.

Cache:

STATIC_CONTENT -> long TTL

SEARCH_RESULTS -> short TTL

LIVE_RATES -> very short / provider-defined

BOOKING -> never cache as inventory

## 47. Testing pyramid

### الهدف

Make provider integration safe to change.

### طريقة التنفيذ

Unit tests for domain; mapping/contract tests with fixtures; sandbox integration tests; webhook tests; payment tests; end-to-end staging tests; production canary checks.

### ملاحظات/قرارات

External tests should be isolated and reproducible; do not make the full CI depend on live vendor availability.

### معيار القبول

Acceptance: each provider adapter has deterministic fixture tests and a live sandbox smoke suite.

## 48. CI/CD and validation

### الهدف

Release safely across mobile/backend/admin.

### طريقة التنفيذ

Backend: lint, unit, integration, contract, security, build. Flutter: flutter analyze + flutter test. Add migration checks and environment-secret validation.

### ملاحظات/قرارات

Never let failing provider contract tests be silently ignored. Use quarantining only with explicit issue tracking.

### معيار القبول

Acceptance: CI blocks production deployment on core domain/payment/booking regressions.

Security baseline:

TLS

RBAC

object-level authorization

rate limits

input validation

outbound allow-list

secret rotation

dependency scanning

audit logs

## 49. Database model

### الهدف

Persist enough information to reconstruct booking/finance history.

### طريقة التنفيذ

Core tables: users, markets, providers, provider_credentials, provider_capabilities, trips, trip_items, search_sessions, offers, offer_price_snapshots, bookings, booking_events, payments, payment_attempts, refunds, ledger_entries, fx_rates, webhook_events, provider_errors, notifications, audit_logs.

### ملاحظات/قرارات

Use provider IDs as external references, not primary domain meaning. Add createdAt/updatedAt and tenant/user ownership where required.

### معيار القبول

Acceptance: a booking can be reconstructed from database state plus immutable events.

PII classification:

Identity data

Passenger data

Payment references

Documents

Retention policy per category

## 50. AI integration boundary

### الهدف

Let the universal AI assistant search travel without coupling to vendor APIs.

### طريقة التنفيذ

AI tools call SearchOrchestrator/BookingService commands such as searchFlights, searchHotels, searchCars, compareOffers, priceRevalidate, addToTrip. AI never receives provider credentials.

### ملاحظات/قرارات

Keep AI output advisory until the user explicitly confirms high-impact actions (payment/booking).

### معيار القبول

Acceptance: swapping Duffel for another flight provider does not change AI tool signatures.

Tests:

unit

domain/state-machine

adapter fixtures

provider sandbox contract

webhook

payment

reconciliation

E2E staging

## 51. Observability + operations/support timeline

### الهدف

Make provider and payment failures diagnosable. Give support one coherent view of every booking.

### طريقة التنفيذ

Use correlationId/requestId, provider, market, product, endpoint, latency, HTTP status, provider error code, retry count and bookingId. Add dashboards and alerts. Booking timeline should combine search selection, price revalidation, payment, provider request/response IDs, webhook events, booking confirmation, cancellation and refunds.

### ملاحظات/قرارات

Redact PII, card data, secrets and sensitive passenger documents from logs. Store raw provider payloads only in protected audit storage with retention controls.

### معيار القبول

Acceptance: a support engineer can trace one booking across app, backend, provider, gateway and webhook. Acceptance: support can answer 'who charged whom, at what price, from which provider, and what happened next?'.

CI pipeline:

flutter analyze

flutter test

backend lint/test

contract tests

security scan

build

migration check

## 52. Go-live gating

### الهدف

Production activation must be controlled, measurable and reversible.

### طريقة التنفيذ

Pre-go-live checklist: provider commercial approval, credentials, payment merchant approval, payout/settlement confirmation, privacy/legal review, sandbox E2E, staging E2E, reconciliation, refunds, monitoring, incident runbook, feature flag plan.

### ملاحظات/قرارات

Launch one market + one product first; observe before expanding.

### معيار القبول

Acceptance: sign-off checklist is completed by engineering, operations/finance and product/legal as applicable.

Core entities:

Market

Provider

Capability

Trip

TripItem

Offer

PriceSnapshot

Booking

Payment

Refund

LedgerEntry

WebhookEvent

AuditLog

# D. Execution plan - phases in strict order

## Phase 0 - Baseline and inventory

### Implementation steps

Inventory the current repository before editing.

Record existing Flutter/backend architecture, existing tests, env handling and repositories/services already present.

Identify existing booking/search foundations and do not duplicate them.

Create a branch or isolated workstream. No delete/replace of unrelated files.

### Validation

git status

flutter analyze

flutter test

backend test suite

## Phase 1 - Domain contracts

### Implementation steps

Create MarketContext, Money, PriceQuote, ProviderCapabilities.

Create FlightOffer/HotelOffer/CarOffer normalized envelopes.

Create Booking state machine and error taxonomy.

Add database migrations for provider and market configuration.

### Validation

unit tests for all value objects and state transitions

## Phase 2 - Provider framework

### Implementation steps

Implement ProviderRegistry, RoutingPolicy, capability checks, provider health, adapter interface and raw external ID metadata.

Implement a fake provider adapter and contract fixtures before real vendors.

### Validation

adapter contract tests; routing tests; failover tests

## Phase 3 - Pricing + FX

### Implementation steps

Implement PricingEngine, FxService, price snapshots, expiry, provider cost and markup breakdown.

Make customer price deterministic from snapshot + pricing version.

### Validation

pricing unit tests; FX snapshot tests; price-change acceptance

## Phase 4 - Duffel test integration

### Implementation steps

Create Duffel test credentials.

Implement search, deterministic test routes, services/seats where used, order/hold, payment tests, 3DS, cancel/change, webhooks.

Map provider states into internal state machine.

### Validation

Duffel sandbox E2E; test cards; 200/202 payment scenarios; webhook tests

## Phase 5 - Nuitee test integration

### Implementation steps

Create Nuitee sandbox account/key.

Implement hotel content, images, rates, prebook, ACC_CREDIT_CARD sandbox booking, cancellation/webhooks where supported.

Add Nuitee cost/rate-limit monitoring.

### Validation

Nuitee sandbox E2E; image edge cases; prebook price change; booking dashboard verification

## Phase 6 - Payment abstraction

### Implementation steps

Implement PaymentGateway interface, PaymentRouter, PaymentIntent/Attempt/Refund entities, gateway webhook handling and ledger integration.

Connect one Egyptian gateway in sandbox.

Keep the gateway replaceable.

### Validation

gateway sandbox payment + webhook + refund + duplicate callback tests

## Phase 7 - Settlement and finance

### Implementation steps

Implement provider wallet/settlement account tracking, invoices, reconciliation jobs, fee extraction, FX differences and refund reconciliation.

Document provider-specific funding flows for Duffel and Nuitee.

### Validation

seeded reconciliation mismatch suite; ledger balance checks

## Phase 8 - Market rollout

### Implementation steps

Activate EG market only with EGP + ar-EG + EG payment routing.

Separate display currency from provider currency.

Prepare config schema for SA and AE without enabling them.

### Validation

EG market integration tests; cross-currency quote tests

## Phase 9 - Cars provider discovery and integration

### Implementation steps

Select a car provider using the same criteria: sandbox, book, cancel, photos/details, currencies, Egypt/market support, commercial terms.

Implement CarProvider only after provider contract is verified.

### Validation

car contract tests + sandbox E2E

## Phase 10 - Operations/admin

### Implementation steps

Add provider, market, payment gateway, feature flag, bookings, refunds, webhooks, errors and reconciliation admin screens.

RBAC + audit logs.

### Validation

admin permission tests; safe disable/enable tests

## Phase 11 - Security/privacy/observability

### Implementation steps

Threat model against OWASP API Security Top 10.

Implement metrics, traces, redaction, secret scanning, outbound allow-list and privacy inventory.

Review Egyptian privacy requirements with legal counsel before production.

### Validation

security checklist, dependency scan, API auth tests, PII redaction tests

## Phase 12 - Staging E2E and production gates

### Implementation steps

Run full booking journeys in staging.

Run payment->booking split-brain recovery drills.

Verify refunds, statements, webhook recovery, support timeline and reconciliation.

Obtain commercial onboarding approval and live credentials from providers/gateway.

### Validation

Go-live checklist signed; production flags remain off until approval

# E. Recommended installation / module structure

## Backend module layout

backend/src/

core/

errors/

money/

fx/

idempotency/

events/

observability/

security/

modules/

market/

domain/

application/

infrastructure/

travel/

domain/

flight/

hotel/

car/

booking/

offer/

application/

search/

revalidation/

booking/

cancellation/

providers/

registry/

routing/

flights/

duffel/

wingieone/        # optional future adapter

hotels/

nuitee/

cars/

<provider>/

infrastructure/

cache/

persistence/

webhooks/

pricing/

payments/

gateway/

egypt/

saudi/

uae/

application/

ledger/

refunds/

reconciliation/

admin/

notifications/

ai/

## Flutter boundary

lib/

core/

money/

localization/

routing/

networking/

features/

search/

flights/

hotels/

cars/

booking/

trips/

payments/

market/

ai/

repositories/

# consume only WeTravellers backend/domain contracts

Existing WeTravellers Flutter architecture (feature-first + Riverpod + GoRouter + Repository -> UseCase -> Controller) should be preserved. Provider adapters belong in the backend, not in Flutter.

## Environment variables - illustrative

APP_ENV=dev

API_BASE_URL=...

# Provider references (actual secrets resolved from secret storage)

DUFFEL_MODE=test

DUFFEL_API_KEY_REF=...

NUITEE_MODE=sandbox

NUITEE_API_KEY_REF=...

# Market defaults

DEFAULT_MARKET=EG

DEFAULT_CURRENCY=EGP

DEFAULT_LOCALE=ar-EG

# Payment gateway references

PAYMENT_GATEWAY_EG_REF=...

PAYMENT_GATEWAY_SA_REF=...

# Feature flags

FLIGHTS_ENABLED=true

HOTELS_ENABLED=true

CARS_ENABLED=false

Never paste actual API keys into .env committed to Git. Use local ignored env for development and a secret manager/CI variables for shared environments.

## Installation order for the agent

Inspect the repository and preserve all existing code. Do not delete directories/files to make the architecture fit.

Identify current backend entrypoint, database layer, dependency injection, HTTP client, configuration and test framework.

Implement domain primitives and migrations first.

Add provider interfaces and a fake provider.

Add Pricing/FX and state machine.

Integrate Duffel in sandbox.

Integrate Nuitee in sandbox.

Add payment abstraction and Egyptian gateway sandbox.

Add ledger/reconciliation.

Add market routing for EG.

Implement car provider after selection.

Add admin and operational controls.

Run full test/analyze suite after each phase.

Only then start production onboarding/credentials.

# F. Provider onboarding and test runbooks

## Duffel - test runbook

Create Duffel test account and switch dashboard to Developer Test Mode.

Create a test token. Test tokens begin with duffel_test_.

Implement Offer Requests and search.

Use Duffel Airways for reliable sandbox behavior; do not treat its schedules/prices as real market data.

Add deterministic route fixtures documented by Duffel: PVD->RAI no flights, JFK->EWR hold offers, LHR->DXB connecting flights, LTN->STN and SEN->STN payment scenarios.

Test payment cards including successful, 3DS and insufficient-funds scenarios.

Test create order, cancellation/refund and order changes.

Persist provider IDs and webhooks into internal booking events.

Only after full sandbox pass, activate live account, add billing card if required for platform fees, fund Duffel Balance and issue live token.

## Duffel - current fee notes

Published current Flights pricing: $3 per confirmed order.

Managed Content: 1% of confirmed order value.

Paid ancillary: $2 per ancillary.

Search overage rules are provider-policy based; keep them configurable.

Do not expose Duffel's internal fee as if it were the airline fare. Store it separately in the ledger.

## Nuitee - test runbook

Create a Nuitee Connect account and obtain a free sandbox key; no credit card is required for the sandbox.

Use the sandbox key only against sandbox resources.

Implement hotel content first so the UI has names, facilities, ratings and images.

Implement Rates search.

Implement Prebook to revalidate price/availability.

For sandbox, use ACC_CREDIT_CARD as the simplest booking method; sandbox keys are attached to a hidden test account card.

Create a booking and verify it in the Nuitee dashboard.

Add webhook ingestion and cancellation/refund mapping as supported by the chosen hotel flow.

Before production, attach a production account credit card, fund the Nuitee Wallet, configure payout method, and confirm commercial terms.

## Nuitee - current fee/usage notes

Core Rates -> Prebook -> Book is documented as free under the ToS and reasonable look-to-book usage.

Price index endpoints are currently priced at $0.05/request.

Places endpoints are currently priced at $0.01/request.

Sandbox limit: 5 requests/second. Current provider docs also list a production limit of 250 requests/second on the rate-limit page; another FAQ page displays 27,000 requests/minute. Treat the rate-limit value as configuration and verify your account-specific quota before load testing.

Production requires a production key, a valid account credit card and wallet funds for live bookings.

## WINGIEONE - alternative flight provider due diligence

Keep WINGIEONE as a candidate FlightProvider adapter, not a hard dependency.

Current public product: WINGIEONEAPI provides flight search and booking, webhooks, API keys and sandbox.

WINGIEONE also exposes a wallet/finance layer with card or wire top-ups, invoices, statements and reconciliation.

Current public product page marks Hotel and Car as Coming Soon; do not build against those products until official developer access confirms availability.

Public pricing/fees and detailed sandbox scenarios are not exposed at the same level as Duffel. Treat commercial pricing and Egypt onboarding as an open onboarding item.

# G. Market, currency, payment and settlement implementation

## Egypt first

marketCountry   = EG

displayCurrency = EGP

locale          = ar-EG

paymentRegion   = EG

posCountry      = EG   # only pass to providers that document POS support

taxRegion       = EG

The user-facing market selector changes MarketContext. It must not directly select Duffel/Nuitee/Car provider. Provider routing and payment routing consume the context separately.

## Customer checkout flow

Search

-> Offer selected

-> Provider revalidation/prebook

-> Create customer PriceQuote (EGP)

-> Customer confirms

-> Payment gateway creates/charges payment in EGP

-> PaymentSucceeded

-> Provider settlement / booking

-> Provider confirmation

-> BookingConfirmed

## Provider settlement flows

Duffel: use the settlement method enabled for the account. The Balance method is a primary candidate for the WeTravellers Merchant-of-Record model; the provider payment currency remains the offer/order currency, not necessarily EGP.

Nuitee: for WeTravellers-as-Merchant-of-Record, use the documented ACC_CREDIT_CARD strategy after the local customer payment succeeds. Production currently requires a production key, account credit card and wallet funds. The exact payout rail for an Egyptian legal entity must be confirmed during onboarding before production.

## Multi-country expansion

| Market | Display | Payment region | Gateway | Provider config |
| --- | --- | --- | --- | --- |
| EG | EGP | EG | EgyptGateway | Enable Duffel/Nuitee after onboarding |
| SA | SAR | SA | SaudiGateway | Add only after gateway/provider commercial verification |
| AE | AED | AE | UaeGateway | Add only after gateway/provider commercial verification |
| EU* | EUR* | EU* | EuroGateway* | Future configuration; do not assume one gateway fits all countries |

The table is configuration, not a promise of provider/payment availability. Each market must pass its own legal, KYC, payout, tax and provider-support checks.

# H. Security, privacy and operational gates

## Required security controls

Use OWASP API Security Top 10 2023 as a minimum threat-model checklist.

Object-level authorization: every booking/payment/trip ID must be authorized for the current user/account.

Protect sensitive business flows: search, payment, booking and cancellation are rate-limited and abuse-monitored.

Validate third-party API responses; external APIs are untrusted input.

Allow-list provider hostnames and use strict timeouts to reduce SSRF risk.

Do not log card data, CVV, tokens, secret keys or unnecessary passenger documents.

Verify webhook signatures; reject replayed/old events where the provider supports timestamps/signatures.

Rotate provider/payment secrets and keep an audit trail of credential changes.

## Egypt privacy/legal note

Egypt's Personal Data Protection Law No. 151 of 2020 is part of the Egyptian data-protection framework. The implementation must include a legal/privacy review for WeTravellers' exact role, data categories, transfers, retention and consent/notice requirements before production. The engineering team must not infer legal compliance from the existence of the API integration alone.

# I. Master acceptance checklist

Flutter contains no Duffel/Nuitee/provider secret or direct supplier API call.

Backend provider interfaces exist for flights, hotels and cars.

Provider routing is configuration/capability/health aware.

MarketContext is implemented and EG is the only production-enabled market initially.

Display currency is separated from provider/payment/settlement currency.

PricingEngine returns a complete breakdown and stores an FX snapshot.

Offer expiry and revalidation are enforced.

Booking state machine prevents unsafe transitions.

All financial/provider-changing commands are idempotent.

Webhooks are verified, stored, deduplicated and replay-safe.

Duffel sandbox end-to-end passes search -> offer -> payment/hold -> order -> cancellation/change scenarios.

Nuitee sandbox end-to-end passes content -> rates -> prebook -> book and dashboard verification.

Egyptian payment gateway sandbox passes payment + webhook + refund tests.

Ledger records customer receipt, gateway fee, provider charge, FX, markup and refunds.

Reconciliation can detect mismatches.

A failure drill proves payment success + provider timeout does not create double booking/charge.

Car provider is selected and integrated only after commercial/sandbox evaluation.

Admin can disable a provider or market safely.

Observability can trace a booking end to end without exposing secrets/PII.

CI passes flutter analyze + flutter test + backend tests + contract/security checks.

Production credentials and commercial approvals are stored separately from test credentials.

A written incident/refund/support runbook exists before public booking.

# J. Research findings used in this specification

## Duffel - verified current facts

Test mode is a sandbox with separate test/live resources; test tokens begin with duffel_test_. Duffel Airways is a reliable test airline but uses non-realistic schedules/prices.

Duffel test tooling includes deterministic route scenarios and test cards including 3DS and failed payment cases.

Duffel payments support balance and card modes; payment resource docs list balance, card and other specialized methods.

Duffel current published Flights pricing lists $3 per confirmed order, 1% managed content and $2 per paid ancillary.

Duffel go-live documentation says the account must be activated/verified; Balance can then be funded to pay for flights.

## Nuitee - verified current facts

Free sandbox key requires account signup; no credit card is required for the sandbox.

Sandbox booking can use ACC_CREDIT_CARD against a hidden test card attached to the sandbox key.

Nuitee supports User Payment, Account Credit Card, Credit Line and custom payment layers.

Production booking currently requires production API key, account credit card and wallet funds.

Core Rates -> Prebook -> Book is documented as free under reasonable use; Price Index and Places are billable endpoints.

Hotel content includes photos, facilities, ratings and room details; mappedRoomId can be used to retrieve room-specific information/photos.

Nuitee documents weekly commission payouts for confirmed stays; exact payout rail eligibility for an Egyptian legal entity still needs onboarding confirmation.

## WINGIEONE - verified current facts

WINGIEONEAPI is a B2B REST flight search and booking API with webhooks and a sandbox/developer center.

WINGIEONEAgent includes flight search/booking, wallet, top-ups, invoices and statements.

The public product page currently marks Hotel and Car as Coming Soon.

Public pages emphasize B2B flight inventory, wallet/finance and KYC onboarding; detailed public pricing/sandbox cases are less explicit than Duffel.

# K. Open questions that must be confirmed before Production

| Item | Required confirmation |
| --- | --- |
| Nuitee Egypt Production eligibility | Confirm that an Egyptian legal entity can obtain production access without an additional non-Egypt entity requirement. |
| Nuitee Egypt payout rail | Confirm the exact payout method, supported currencies and bank/settlement rails available for an Egyptian account. |
| Nuitee commercial/markup terms | Confirm the exact commercial terms, margins, SSP/rate rules and any market/channel restrictions for WeTravellers. |
| Duffel Egypt payment/settlement | Confirm the operational path for an Egyptian business to fund Duffel Balance and the relevant bank-transfer currency/fees. |
| Duffel Flight supplier access | Confirm whether any desired airline content needs additional provider-specific approval or commercial onboarding. |
| Egypt payment gateway | Choose the first gateway only after verifying legal entity/KYC, EGP settlement, cards, Egyptian wallets if required, 3DS, refunds and chargebacks. |
| Car Provider | Complete a focused due-diligence round using the same sandbox/book/cancel/photo/currency/Egypt checklist. |
| Legal/privacy | Get legal review of Egypt personal-data obligations, cross-border data transfer, travel-agency/licensing/consumer-protection obligations and terms/refunds. |

# L. Definition of Done for the first production slice

EG market enabled with EGP and ar-EG.

Duffel FlightProvider passes sandbox and staging E2E.

Nuitee HotelProvider passes sandbox and staging E2E.

One Egyptian payment gateway passes staging sandbox payment/refund.

Pricing, FX, ledger and reconciliation are live in staging.

All provider/webhook/payment secrets are in protected secret storage.

Admin can disable flights, hotels or payment gateway without deploy.

Support can trace and recover booking/payment failures.

Car provider remains disabled until selected and integrated.

Production commercial/KYC/payout confirmations are documented.

flutter analyze and flutter test pass; backend suite passes; integration/contract suites pass.

A limited production canary is released to EG only, with real-time monitoring and rollback flags.

# M. Official research sources

Duffel - Test mode: https://duffel.com/docs/api/overview/test-mode

Duffel - Test your integration: https://duffel.com/docs/api/overview/test-your-integration

Duffel - Payments: https://duffel.com/docs/api/v2/payments

Duffel - Payment Intents: https://duffel.com/docs/api/payment-intents

Duffel - Pricing: https://duffel.com/pricing

Duffel - Getting started: https://duffel.com/guides/getting-started

Duffel - Go live: https://help.duffel.com/hc/en-gb/articles/360019685579-How-do-I-go-live-once-I-ve-built-my-integration

Nuitee - Getting sandbox key: https://docs.liteapi.travel/docs/getting-a-sandbox-key

Nuitee - Implementing payment: https://docs.liteapi.travel/docs/implementing-payment

Nuitee - Account Credit Card: https://docs.liteapi.travel/docs/account-credit-card

Nuitee - User Payment: https://docs.liteapi.travel/docs/user-payment

Nuitee - FAQ: https://docs.liteapi.travel/docs/faq

Nuitee - API pricing: https://docs.liteapi.travel/reference/api-pricing-usage-costs

Nuitee - Revenue management: https://docs.liteapi.travel/docs/revenue-management-and-commission

Nuitee - Hotel details/images: https://docs.liteapi.travel/docs/displaying-hotel-details

Nuitee - Room details: https://docs.liteapi.travel/docs/room-details

Nuitee - Rate limiting: https://docs.liteapi.travel/reference/rate-limiting

Nuitee - Booking workflow: https://docs.liteapi.travel/reference/workflow

WINGIEONE - B2B/API/Sandbox: https://www.wingieone.com/

OWASP API Security Top 10 2023: https://owasp.org/API-Security/editions/2023/en/0x11-t10/

Egypt NTRA references to Personal Data Protection Law 151/2020: https://www.tra.gov.eg/

# N. Agent handoff instructions

Treat this document as the implementation contract for the provider/market/payment architecture.

Before coding a vendor adapter, read the vendor's current official documentation and confirm any changed endpoint/version/pricing details.

Do not delete or rename unrelated existing files/directories. If a change is structurally necessary, preserve behavior and add a migration path.

Implement one phase at a time and show the changed files + tests at the end of each phase.

Never expose provider keys or payment secrets to Flutter.

Never skip provider price revalidation before charging the customer.

Never assume a provider supports a market/currency/payment method unless documented or confirmed by onboarding.

Never declare Production-ready from sandbox tests alone. Commercial onboarding, payout/settlement, privacy/legal and payment KYC are separate gates.

At the end of each phase, run the project's existing validation plus the new tests introduced by the phase. For Flutter, run flutter analyze and flutter test.

# O. Version 2.0 Finalization Addendum

Purpose: close the remaining execution ambiguities identified during the final review of Version 1.0 and convert the document into the final agent handoff. The 52 core points remain the baseline; this addendum strengthens provider, payment, market, currency, commercial-onboarding, and recovery instructions without changing the previously approved architecture.

## O.1 Final decisions - do not reinterpret

Flights start with Duffel as the first production-oriented adapter. WINGIEONE remains an approved alternative provider candidate and must be implemented behind the same FlightProvider interface if/when commercial terms are better.

Hotels start with Nuitee Connect as the first hotel adapter. Hotelbeds, Travelgate, Nuitee alternatives, and other suppliers remain replaceable candidates behind HotelProvider.

Cars remain disabled until a provider passes the same sandbox, content, price, booking, cancellation, settlement, Egypt-market, and commercial evaluation gates.

The Flutter app never calls a travel provider or payment gateway directly. All credentials, pricing rules, market rules, booking state, reconciliation, and settlement logic remain server-side.

Market country is not a provider selector. It controls market context; provider routing is a separate policy layer.

Customer display currency is not the provider settlement currency. Preserve both values and never silently rewrite provider money into the customer currency for provider booking calls.

The application must support future market-specific gateways without replacing the payment abstraction or booking domain.

No provider, currency, payout rail, or production feature is considered supported until it is documented by the provider or confirmed in onboarding. Sandbox success is not commercial approval.

## O.2 Provider-specific update - Duffel

Current official documentation reviewed on 24 August 2026: Duffel states that businesses can use Duffel regardless of where they are based. Duffel Payments, however, is a separate product currently limited to a published list of supported countries; Egypt is not on that list. When Duffel Payments is unavailable, Duffel explicitly recommends using another PSP and paying Duffel through Duffel Balance via bank transfer. This means the Egypt architecture should NOT depend on Duffel Payments.

Primary Egypt payment path: customer pays WeTravellers through the selected Egyptian PSP; WeTravellers records the customer payment; WeTravellers funds Duffel Balance; Duffel Balance pays the flight order.

Keep a separate provider settlement record because customer payment may be EGP while the Duffel order/payment may be in the order/balance currency.

Duffel payment documentation requires the payment currency to match the order total currency for Balance payments. Never attempt to send EGP to a GBP/USD-priced order unless the provider explicitly returns that currency as the order currency.

Duffel Payments can be kept as a future optional strategy if a legal entity/market becomes eligible. Do not wire the current Egypt checkout to Duffel Payments.

When implementing card collection ourselves, use the Egyptian gateway tokenization/hosted components and keep raw PAN/CVV out of WeTravellers servers unless a certified, explicitly approved flow requires otherwise.

Refunds and order changes must map provider refund currency/amount separately from the customer refund in EGP. The Ledger must record both sides.

## O.3 Provider-specific update - Nuitee

Current Nuitee documentation reviewed on 24 August 2026: sandbox signup is free and does not require a credit card; the sandbox can execute the hotel booking flow without real room reservation or real-money movement. Production requires a production key, a valid account credit card, and wallet funds. Nuitee documents ACC_CREDIT_CARD as the option used when the integrating application is the merchant of record and implements its own customer payment layer.

Chosen initial hotel payment strategy: WeTravellers is Merchant of Record for the customer payment; customer pays the Egyptian PSP; WeTravellers books Nuitee using ACC_CREDIT_CARD/account funding.

Keep Nuitee User Payment as a second strategy in the abstraction. It is not the initial Egypt choice because it would move customer payment processing to Nuitee.

Do not use Nuitee CREDIT (credit line) for the MVP unless a commercial agreement and credit line are explicitly approved. Nuitee documents credit-line setup as requiring a contract and commonly a credit check and/or deposit; it is not a sandbox method.

Production Nuitee onboarding must confirm, in writing, that the intended Egyptian legal entity can obtain a production key and the exact payout rail available to that entity. Public docs confirm that a payout method must be configured, but they do not publish a country-by-country Egypt payout matrix.

Nuitee sandbox should be used for content, images, rates, prebook, booking, cancellation, webhook, and ACC_CREDIT_CARD test flows. Preserve transactionId/prebookId values because the Nuitee Payment SDK documentation says they are not recoverable after the prebook response is lost.

Nuitee production wallet funding, account card, commission, and payout are separate finance concerns and must be represented in the internal ledger/reconciliation model.

## O.4 Provider-specific update - WINGIEONE

Current official WINGIEONE page reviewed on 24 August 2026: WINGIEONEAPI provides REST flight search and booking, webhooks, API keys, a sandbox/developer center, and WINGIEONEAgent provides wallet/top-up/invoice/statement operations. The public product page currently lists Flight as ready and Hotel/Car as Coming Soon. Public pricing and detailed sandbox scenarios are not exposed at the same level as Duffel.

WINGIEONE is a valid secondary FlightProvider candidate, not a dependency. The adapter must use the exact same internal FlightOffer/Booking/Payment/Settlement interfaces as Duffel.

Before enabling WINGIEONE, obtain written confirmation for: Egyptian-company onboarding, Sandbox access conditions/KYC, booking and cancellation capabilities in sandbox, payment/wallet terms, pricing/fees, supported POS/markets, top-up currencies, payout/settlement rails, and Production approval criteria.

Do not assume WINGIEONE Hotel or Car APIs exist today; the public page currently marks them Coming Soon.

If WINGIEONE commercial terms or Egypt/MENA inventory are superior to Duffel after live-like comparison, switch routing policy for the affected market without changing domain or UI code.

## O.5 Market / POS / Currency final contract

The market selector is a business context object, not a locale-only setting. It must be persisted and propagated to every search/quote/checkout operation that can legally or commercially depend on Point of Sale (POS).

MarketContext
  marketCountry     = EG
  displayCurrency   = EGP
  locale            = ar-EG
  paymentRegion     = EG
  taxRegion         = EG
  timezone          = Africa/Cairo

Do NOT collapse these into one generic country field.

Required independent concepts: marketCountry, paymentCountry/paymentRegion, residenceCountry, nationality, originCountry, destinationCountry, hotelCountry, displayCurrency, providerCurrency, paymentCurrency, and settlementCurrency. Only capture the fields that are actually needed for the domain, but do not semantically merge them.

## O.6 Pricing contract - final money model

ProviderPrice
  amount + currency
       |
       v
Revalidation / Prebook
       |
       v
FX Snapshot
       |
       +--> Display Price (customer currency)
       |
       +--> Markup / Fee / Tax
       |
       v
Customer Charge (payment currency)

Provider Settlement remains in the provider/order currency.

Every offer price snapshot must retain: providerAmount, providerCurrency, customerAmount, customerCurrency, markupAmount, markupCurrency, feeAmount, taxAmount, fxRate, fxSource, fxTimestamp, pricingVersion, expiresAt, providerId, providerOfferId, and marketContextId. A single flattened price field is prohibited for booking-critical records.

## O.7 Payment routing - multi-country design

PaymentOrchestrator
  |
  +-- PaymentRegion = EG -> EgyptianGateway
  +-- PaymentRegion = SA -> SaudiGateway
  +-- PaymentRegion = AE -> UAEGateway
  +-- PaymentRegion = EU -> EU/other gateway
  +-- default -> disabled until explicitly configured

Payment gateway choice is based on paymentRegion and business rules, not provider name.

Gateway adapter interface must expose createPayment, confirmPayment, refundPayment, retrievePayment, verifyWebhook, and idempotency semantics.

The system must support a hosted/redirect/tokenized payment flow so raw card data is not stored by WeTravellers.

Gateway availability is market-scoped and feature-flagged. A market can remain search-enabled while checkout is disabled.

Payment provider identifiers must never leak into customer-facing domain models when a generic PaymentMethod/PaymentStatus is enough.

## O.8 Ledger and reconciliation - mandatory

Add a double-entry-style or explicitly traceable transactional ledger before production. The ledger is not optional because travel bookings combine customer payments, provider charges, markup, gateway fees, FX, refunds, and potential wallet balances.

LedgerEntry
  bookingId
  paymentId
  side: CUSTOMER | PROVIDER | GATEWAY | WALLET | REFUND | FEE | FX
  amount
  currency
  sourceId
  occurredAt
  metadata

Every payment attempt gets a stable internal ID and idempotency key.

Every provider booking maps to exactly one internal booking aggregate, even if retries or webhooks arrive multiple times.

Every refund stores the original payment reference and the provider refund reference where available.

Daily reconciliation compares WeTravellers payments, provider statements/wallets, and gateway settlements.

Finance mismatch states must be visible to Admin and Support; never silently auto-delete or overwrite a mismatch.

## O.9 Recovery matrix - mandatory failure cases

| Failure scenario | Required behavior |
| --- | --- |
| Payment succeeded / booking timeout | Mark PAYMENT_SUCCEEDED + BOOKING_PENDING_RECONCILIATION; query provider before retrying; use idempotency; never blindly book again. |
| Booking succeeded / webhook missed | Scheduled reconciliation retrieves provider booking state and backfills internal events. |
| Price changed at prebook | Stop checkout; show new price; require explicit customer confirmation before new payment. |
| Payment succeeded / booking rejected | Start refund workflow; record provider error and customer-visible refund status. |
| Cancel requested / provider pending | Keep CANCEL_PENDING; do not tell customer it is refunded until provider/gateway confirms. |
| Provider unavailable | Keep the search result but disable booking for that offer if price/availability cannot be revalidated; optionally route to an alternate provider only when commercial identity rules permit. |
| Duplicate webhook | Deduplicate by provider event ID and internal event hash; processing must be idempotent. |

## O.10 Provider switching / growth playbook

Never expose Provider A/B/C names in Flutter widgets or domain copy.

Add a new adapter only after a capability matrix and contract-test suite exist for it.

Enable new providers by market and service through feature flags and routing weights.

Start a new provider in shadow or test comparison where allowed: compare inventory count, final price after revalidation, baggage/amenities, cancellation, booking success rate, latency, and supportability.

Switch only the routing policy when replacing a provider. Do not rewrite domain models or UI.

## O.11 Final 52-point coverage audit

All 52 original points remain in sections C and are now reinforced by the V2.0 controls below. The audit is meant for the agent and reviewers to verify that no point was dropped during implementation.

| Original points | V2.0 verification |
| --- | --- |
| 1-10 | Provider layer, interfaces, capabilities, routing, aggregation, dedupe, ranking, failover, caching, credentials. |
| 11-20 | MarketContext, POS, country semantics, currency separation, FX, pricing, revalidation, state machine, idempotency, webhook foundation. |
| 21-30 | Booking model, payment abstraction, gateway routing, settlement, ledger, refund, reconciliation, notifications, support, admin. |
| 31-40 | Security, secrets, observability, test environments, provider contract tests, content vs live rate, data provenance, search/booking separation, scale, recovery. |
| 41-52 | Provider onboarding, WINGIEONE candidate controls, Duffel/Nuitee production gates, cars provider selection, multi-market enablement, compliance/legal, AI orchestration, final production canary and rollback. |

## O.12 Do-Not-Assume checklist - mandatory for the coding agent

Do not assume Egypt is eligible for Nuitee Production payout simply because Sandbox is available. Confirm onboarding and payout rail with Nuitee.

Do not assume WINGIEONE Sandbox is self-serve or that its public pricing exists. Obtain the exact commercial/onboarding details.

Do not assume Duffel Payments is available to an Egypt-based entity. The current published supported-country list excludes Egypt; use an external PSP + Duffel Balance unless eligibility changes.

Do not assume all provider offers can be displayed in EGP or settled in EGP.

Do not assume nationality, residency, market/POS, payment country, hotel country, and trip origin are interchangeable.

Do not assume search price equals bookable price. Revalidate/prebook immediately before charging and booking.

Do not assume a successful payment means a successful booking. Booking must reach a confirmed provider state.

Do not assume a provider supports cancellation, changes, refunds, seats, baggage, webhooks, or images unless its capability matrix says so.

Do not persist secrets in Flutter, source control, logs, crash reports, or analytics.

Do not delete files/directories or replace existing architecture simply to make an adapter easier. Preserve existing behavior and add migration paths.

## O.13 Agent execution order - final

| Phase | Execution requirement |
| --- | --- |
| Phase 0 - Baseline lock | Read current repository architecture, tests, providers, database, existing booking/search foundations. Create a git checkpoint/tag or equivalent. No deletion. |
| Phase 1 - Domain contracts | Implement/confirm MarketContext, Provider interfaces, Capability model, Offer/Booking/Payment abstractions, pricing snapshot schema. |
| Phase 2 - Provider infrastructure | Provider registry, routing policy, secret loading, environment separation, webhook gateway, provider health and feature flags. |
| Phase 3 - Pricing and FX | FX service, markup/fee/tax engine, currency separation, price provenance, expiry, revalidation contracts. |
| Phase 4 - Duffel Sandbox | Search -> offer -> optional hold -> payment simulation -> order -> cancellation/change -> webhook -> error cases; add contract tests. |
| Phase 5 - Nuitee Sandbox | Content/images -> rates -> prebook -> ACC_CREDIT_CARD booking -> cancel -> webhook -> dashboard verification; add contract tests. |
| Phase 6 - Payment abstraction | Gateway interface, Egyptian gateway sandbox, payment intents/confirm/refund/webhook, idempotency, no raw card storage. |
| Phase 7 - Finance | Ledger, wallet/provider settlement records, reconciliation, refunds, finance/admin views, mismatch states. |
| Phase 8 - Recovery and support | Payment/booking recovery jobs, reconciliation jobs, support timeline, manual recovery controls, notifications. |
| Phase 9 - Cars | Select provider only after evidence-based evaluation; implement CarProvider adapter and full contract tests. |
| Phase 10 - Market expansion | Add SA/AE/EU market records, gateways, POS rules, currency rules, provider eligibility only after written support confirmation. |
| Phase 11 - Optional provider competition | Add WINGIEONE or another provider, run comparison and canary, then route by market/provider policy. |
| Phase 12 - Production gate | Commercial/KYC/payout/settlement approvals, security audit, monitoring, disaster recovery, limited EG canary, rollback flags, full evidence pack. |

## O.14 Final external verification record

The agent must capture the following evidence before enabling Production:

Duffel live eligibility and funding instructions for the actual WeTravellers legal entity.

Nuitee production key eligibility and payout method available to the actual WeTravellers legal entity.

WINGIEONE onboarding/KYC and exact commercial terms if selected.

Egypt payment gateway onboarding approval, supported methods/currencies, refunds, settlement timing, and webhook signatures.

Car provider onboarding and production approval, including Egypt coverage if required.

Final provider capability matrix and routing policy version.

Security review and privacy/legal sign-off.

End-to-end staging evidence for Search -> Revalidate/Prebook -> Payment -> Book -> Webhook -> Confirm -> Cancel/Refund.

## O.15 Updated official source record

Duffel Payments: https://duffel.com/docs/api/v2/payments

Duffel Collecting and Making Payments: https://duffel.com/guides/collecting-payments-from-your-customers

Duffel business country eligibility: https://help.duffel.com/hc/en-gb/articles/360019685199-Does-it-matter-what-country-my-business-is-based-in

Duffel Orders: https://duffel.com/docs/api/orders

Duffel Order Cancellations: https://duffel.com/docs/api/order-cancellations

Nuitee Account Credit Card: https://docs.liteapi.travel/docs/account-credit-card

Nuitee Sandbox API Key: https://docs.liteapi.travel/docs/getting-a-sandbox-key

Nuitee FAQ: https://docs.liteapi.travel/docs/faq

Nuitee Payment Methods: https://docs.liteapi.travel/docs/implementing-payment

Nuitee User Payment: https://docs.liteapi.travel/docs/user-payment

Nuitee Revenue Management: https://docs.liteapi.travel/docs/revenue-management-and-commission

Nuitee Flights Access: https://docs.liteapi.travel/docs/getting-access-to-flights

Nuitee Credit Line: https://docs.liteapi.travel/docs/credit-line

WINGIEONE: https://wingieone.com/

OWASP API Security Top 10: https://owasp.org/API-Security/editions/2023/en/0x11-t10/

## O.16 Final handoff instruction

This Version 2.0 document is the final architecture/build contract for the Agent. The Agent must not reinterpret provider-specific commercial facts as assumptions. It must implement the internal contracts first, then provider adapters, then payment/finance, then production onboarding. Any provider-specific fact that is not explicitly confirmed by current provider documentation must be treated as an Open Question and must not be hard-coded.

Validation remains mandatory after every phase: run the project’s existing validation plus new tests. For Flutter, run `flutter analyze` and `flutter test`. For backend/provider/payment modules, run unit, integration, contract, webhook, idempotency, recovery, and security tests appropriate to the changed scope.